# Build 20 Submission Report

## Project

- App: LockSafe Mobile (iOS)

- Version: 1.0.2

- Build Number: 20

- Repository: /home/ubuntu/locksafe-mobile

- Date: 2026-05-01

## What Was Added in Build 20

- Settings screen now includes a Delete Account button in a dedicated Danger Zone section.

- Implemented two-step confirmation to avoid accidental deletion:

  - Warning alert

  - Confirmation modal requiring typed DELETE

- Added account deletion API integration in auth service:

  - Primary: DELETE /api/locksmith/account

  - Fallback: DELETE /api/user/delete on 404/405

- Added post-deletion cleanup:

  - Local logout/session cleanup

  - Redirect to login screen

- iOS build number incremented to 20 (app.config.js).

## Build & Submission Execution Status

### Step 1: Commit Changes

- Build 20 account deletion implementation commit already present:

  - 439cec9 — Add Build 20 account deletion flow in settings

- Build 20 Apple documentation commit pushed:

  - 8896949 — Add Build 20 Apple review guide, notes, and submission report

### Step 2: Build iOS Build 20

- Initial build attempts failed due local native iOS project inconsistencies (OneSignal extension duplication in generated iOS project).

- Resolution applied: removed local generated ios/ folder and rebuilt using Expo managed prebuild path.

- Successful EAS build:

  - Build ID: 619972eb-66b7-4c4f-b8fd-34beb1eed419

  - Status: FINISHED

  - Build URL: https://expo.dev/artifacts/eas/d41U7iDUbJT7HNeUbUdg1v.ipa

### Step 3: Download IPA

- Download completed.

- Saved to:

  - build/locksafe-v1.0.2-build20-ios.ipa

### Step 4: Submit to App Store Connect

- eas submit schedules submissions, but CLI returns a generic completion error in this environment.

- Independent App Store Connect API verification confirms Build 20 is uploaded and valid:

  - App: uk.locksafe.app

  - Build: 20

  - Processing State: VALID

  - Uploaded Date: 2026-05-01T09:01:23-07:00

## How to Test Account Deletion

- Sign in with test account:

  - Email: amiosif@icloud.com

  - Password: demo1234

- Open Settings tab.

- Scroll to Danger Zone.

- Tap Delete Account.

- Confirm first warning by tapping Continue.

- Type DELETE in the modal.

- Tap Delete Account.

- Confirm user is logged out and redirected to login.

## Artifacts Created

- APPLE_SCREEN_RECORDING_GUIDE.md

- APPLE_BUILD20_SUBMISSION_NOTES.md

- BUILD20_SUBMISSION_REPORT.md

- IPA: build/locksafe-v1.0.2-build20-ios.ipa

## Next Steps

- In App Store Connect, attach Build 20 to the active app version for review (if not auto-attached).

- Paste content from APPLE_BUILD20_SUBMISSION_NOTES.md into App Review Notes.

- Upload screen recording evidence following APPLE_SCREEN_RECORDING_GUIDE.md.

- Submit the version for review.